


Planning Guide


Chapter 1    Deployment Guide for Windows 95:�Overview    1-1


Overview of the Process    1-2


I. Review the Product    1-2


II. Assemble the Evaluation Team and Tools    1-4


III. Specify the Preferred Client Configurations    1-5


IV. Lab-Test the First Installation    1-9


V. Evaluate and Plan the Installation Process    1-12


VI. Pilot-Test the Installation    1-15


VII. Create the Rollout Plan    1-16


VIII. Conduct the Installation    1-18


Chapter 2    Deployment Guide for Windows 95: Planning the Details    2-1


I. Reviewing the Product: The Details    2-2


Reading the Windows 95 Reviewer’s Guide    2-2


Reviewing the Business Case for Windows 95    2-3


Optional: Attending a Windows 95 Seminar for the IS and Network�Professional    2-3


Optional: Reading Inside Windows 95    2-3


II. Assembling the Evaluation Team and Tools:  The Details    2-4


Assigning the Project Manager and Key Team Members    2-4


Profiling Your Company’s Hardware and Software Inventory for Servers and�Client Computers    2-4


Securing a Testing Lab and Equipment    2-5


Optional: Sending Team Members to a Microsoft Authorized Training and�Education Center (ATEC)    2-5


III. Specifying Preferred Client Configurations: The Details    2-6


Using a 32-bit Network Client    2-6


Using a 32-bit Protocol    2-7


�
Using the Latest Network Adapter Card Drivers    2-7


Using Long Filenames    2-8


Optional: Using Recommended Features    2-8


Optional: Using Other Features    2-11


IV. Lab-Testing the First Installation: The Details    2-12


Preparing the Site    2-12


Conducting the Installation    2-13


Testing the Installation    2-13


Testing the Restore Process    2-14


V. Evaluating and Planning the Installation Process: The Details    2-14


Automating the Installation    2-14


Documenting the Logistics of a Pilot Installation    2-15


Assembling the End-User Training and Support Plan    2-16


VI. Pilot-Testing the Installation: The Details    2-16


Simulating the Installation Process    2-16


Testing Windows 95 Capabilities and Performance    2-17


Surveying and Adjusting Based on User Feedback    2-17


VII. Creating the Rollout Plan: The Details    2-17


Documenting, Budgeting, and Carrying Out the Logistics    2-17


Updating the Policies and Practices Guidelines    2-18


Creating the Registration Template    2-18


VIII. Conducting the Installation    2-18











	�styleref Cn�    �styleref Ch�Planning Guide�  � SEQ CHAPTER \c �0� — �PAGE�3�








Windows 95 Resource Kit  DRAFT   —   October 1994  � TIME �5:56 PM� —   Microsoft 























